# Task 5 Work Status

Measure the organization settings view against its target-volume budget.

Subtask 1 — Partially prepared

Added servers/api/scripts/seed.ts for repeatable load-test organization data.

The script requires an explicit target volume, uses a dedicated load-test workspace, and upserts organizations with all four settings populated.

It requires an explicit confirmation flag and does not delete existing records.

API typecheck passed.

Not completed yet

The seed script has not been run. The target-volume number was not found in the repository, and the configured MongoDB URI previously returned an authentication failure.

Subtasks 2–5 remain: measure 200 requests, compare p95 and index with the budget, fix any miss, and commit the dated measurement.

Tracker dependencies: 01.4.01, 01.4.04, and 01.1.01.